# API Gap Analysis — Missing Fields

Project: Ride Hailing App   |   Date: 14 April 2026   |   Prepared by: Dev Team

## Summary

The following UI fields are fully built and visible to users but have no corresponding field in the current API contracts. These must be resolved before integration.

- Total missing fields: 6

- Affected APIs: /api/v1/rides/book, /api/v1/rides/estimate, /api/v1/rides/categories

- Affected UI Tabs: Ride, Per Hour, Delivery (all three booking tabs)

## Missing Fields Detail

| UI Field | Screen / Tab | Affected API | Status | Recommendation |
| --- | --- | --- | --- | --- |
| children | Ride / Per Hour / (all tabs) | /api/v1/rides/book /api/v1/rides/estimate | MISSING | Add children field to API, or merge adults + children into passenger_count |
| returnRideDate + returnRideTime | Ride Tab — 'Add Return Way' | /api/v1/rides/book | MISSING | Add return_scheduled_at (ISO 8601) field to API book request |
| selectedTime (duration chips) "for 30 min", "for 1 hour"... | Per Hour Tab | /api/v1/rides/book /api/v1/rides/estimate | MISSING | Add duration_minutes or hourly_duration field; also add "per_hour" to ride_type enum |
| endDate + endTime | Per Hour Tab | /api/v1/rides/book | MISSING | Add end_scheduled_at field to API, or derive from scheduled_at + duration |
| Delivery tab (entire flow) | Delivery Tab | /api/v1/rides/book /api/v1/rides/estimate | MISSING | Add "delivery" to ride_type enum; consider delivery-specific fields (package size, recipient info) |
| luggageCount (on VehicleCard) | Ride / Per Hour / Delivery | /api/v1/rides/categories | MISSING | Add max_luggage or luggage_capacity field to the categories response |

## Notes

- children field: The UI collects Adults and Children as separate dropdowns. The API only accepts a single passenger_count integer. Either add a children field to the API or document the merge rule clearly so the frontend knows to sum them.

- Return ride scheduling: The UI shows date + time pickers for the return leg. The API has return_location (object) and ride_type ("round_trip") but no return datetime. Add return_scheduled_at as an ISO 8601 string.

- Per Hour tab: This entire tab has no API support. The ride_type enum needs a "per_hour" value, and duration_minutes (or similar) must be added to both the book and estimate endpoints.

- Delivery tab: The Delivery tab is fully built but "delivery" is not in the documented ride_type enum. Confirm with backend whether this endpoint is planned, and add any delivery-specific fields (e.g. package details).

- Luggage count: VehicleCard displays a luggage count pulled from hardcoded data. The categories API must expose a max_luggage or luggage_capacity field so this can be dynamic.

This document was auto-generated from UI source analysis of BookRide_2_41___14April.zip